## Slide 1: Public Health Data Sharing in Texas​
Office of Public Health Data Strategy & Modernization
Texas Department of State Health Services
February 12, 2025

## Slide 2: Agenda
Vital Event Data Sharing
THCIC Data Sharing
Immunizations Data Sharing
Data Sharing Training and Feedback
NEDSS Provisional Data Sharing
LHE Enablement

## Slide 3: Vital Event Data Sharing

## Slide 4: Vital Event Data Sharing
Line-level data via Snowflake
Aggregate data via Tableau dashboards
42 total LHEs
  Launch completed for 29 LHEs
    November 4, 2024 – 11 LHEs
    December 2, 2024 – 11 LHEs
    January 22, 2025 – 7 LHEs
  Tentative remaining launches pending MOU signature
    February 26, 2025 – LHEs included dependent on MOUs being signed by February 10th
    Additional launch dates to be added as needed
      Tentatively March/April

## Slide 5: THCIC Data Sharing

## Slide 6: THCIC Data Sharing
Line-level data via Snowflake
No new dashboards were created for data sharing. Users are referred to dashboards on Texas Health Data.
41 total LHEs
  Launch completed for 31 LHEs
    October 21, 2023 – 9 LHEs
    November 4, 2024 – 17 LHEs
    January 22, 2025 – 6 LHEs
  Tentative remaining launches pending MOU signature
    February 26, 2025 (tentative) – LHEs included dependent on MOUs being signed by February 10th
    Additional launch dates to be added as needed
      Tentatively March/April

## Slide 7: Immunizations Data Sharing

## Slide 8: Immunizations Data Sharing
Line-level data via Snowflake
Aggregate data via Tableau dashboards
Deployed to production on January 31, 2025.
  Rollout is occurring at LHEs request access via IAMonline.

## Slide 9: Data Sharing Training and Feedback

## Slide 10: Data Sharing Training
3 general webinars
  Introduction to Data Sharing, Tableau, and Snowflake Training Webinar #1
  Snowflake Training Webinar #2
  Snowflake Training Webinar #3
5 “Beyond Basics: Q&A and Advanced Training Sessions”
  Data set specific – apply training concepts to data set
Training content in HHS Learning Portal
  Aligns with live training sessions
  Allows users to refresh on training concepts
Community of Practice
  Monthly sessions by each data set – launched January 2025
  Encourage discussion among LHE peers on use of the shared data

## Slide 11: Data Sharing Feedback Survey
To be sent to authorized users after completion of training and Beyond Basics series
Obtain feedback on:
  Comfort level using IAMOnline, Snowflake, and Tableau
  Training needs across IAMOnline, Snowflake, and Tableau
  Examples of how the shared data are being used for job duties
  Training and support provided during data sharing rollouts
Use feedback provided to enhance training and communications

## Slide 12: NEDSS Provisional Data Sharing

## Slide 13: NEDSS Provisional Data Sharing​
Sharing NEDSS basic case data via SHARP to LHEs to enhance public health surveillance and situational awareness
Includes aggregate data through a Tableau dashboard for all NEDSS users
Line-level data through Snowflake for two users per LHE

## Slide 14: NEDSS Provisional Data Sharing: Phase 1
Tableau dashboard launched December 13, 2024
57 LHEs included in rollout
  Training and Support​
    2 live webinar trainings conducted
    3 office hour sessions
    Training resources include job aid and training slides
  Utilization
    Dashboard has ~1,300 views

## Slide 15: NEDSS Provisional Data Sharing: Phase 2
Will provide line-level basic case data to two users per LHE
Snowflake data views scheduled to launch February 20, 2025 (tentative)
  Additional Training and Support​
    Two live webinar training sessions scheduled for February 2025
    Three office hours scheduled for February and March 2025
    Training resources will include job aids and data dictionaries

## Slide 16: LHD Enablement Project

## Slide 17: LHE Enablement Project
The goal of the project is to support building more effective partnerships and enhance collaboration with LHEs around public health data sharing
DSHS will solicit feedback from LHEs through interviews and surveys to identify gaps and opportunities to enhance data sharing
LHE surveys are tentatively scheduled for late February or early March 2025

## Slide 18: Thank you